product | technical | session_tracking_execution | 260601

Yaya Gemma  ·  Confidential  ·  Internal Use Only  ·  June 2026

Session Tracking — Lovable Execution Plan

Detailed implementation instructions for copy-pasting directly into Lovable. Organised as 4 sequential steps. Each step is self-contained and can be executed independently.

Personas active: CTO + CPO Advisory Mode

# Overview & Execution Order

ℹ Execute steps in order. Step 1 (DB migration) must be done in Supabase before any Lovable work. Steps 2–4 are Lovable prompts. Step 5 is a validation checklist you run yourself.

| Step | What | Where | Est. Effort | Blocks |
| --- | --- | --- | --- | --- |
| Step 1 | DB migration — create user_sessions table + pg_cron cleanup | Supabase SQL Editor | 15 min | Everything else |
| Step 2 | Phantom guard + session manager — AuthContext + new sessionManager.ts | Lovable | 1–2h build | Step 3, 4 |
| Step 3 | Feature event instrumentation — 6 components | Lovable | 1–2h build | Step 4 |
| Step 4 | Admin Analytics tab — new AdminAnalytics.tsx + SQL views | Lovable | 2–3h build | None |
| Step 5 | Validation checklist — you test in staging/prod | Your browser + Supabase | 30 min | None |

# Step 1 — DB Migration (Supabase SQL Editor)

ℹ Do this FIRST, before opening Lovable. Run the full SQL block below in one shot in the Supabase SQL Editor.

Copy the entire block below and run it in your Supabase dashboard → SQL Editor. This creates the user_sessions table, indexes, RLS policy, and registers the cleanup cron job. The cron uses the same pg_cron infrastructure already running for your lifecycle emails.

-- =====================================================

-- STEP 1: user_sessions table

-- Run in Supabase SQL Editor (one shot)

-- =====================================================

CREATE TABLE IF NOT EXISTS user_sessions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID NOT NULL REFERENCES auth.users(id) ON DELETE CASCADE,

launch_source VARCHAR(20) NOT NULL

CHECK (launch_source IN ('standalone_pwa','standalone_ios','browser_tab')),

started_at TIMESTAMPTZ DEFAULT NOW() NOT NULL,

last_heartbeat_at TIMESTAMPTZ DEFAULT NOW() NOT NULL,

is_active BOOLEAN DEFAULT TRUE NOT NULL,

recipes_viewed INT DEFAULT 0,

recipes_cooked INT DEFAULT 0,

items_scanned INT DEFAULT 0,

feature_events JSONB DEFAULT '[]'

);

CREATE INDEX IF NOT EXISTS idx_sessions_user

ON user_sessions(user_id);

CREATE INDEX IF NOT EXISTS idx_sessions_active

ON user_sessions(is_active, last_heartbeat_at);

CREATE INDEX IF NOT EXISTS idx_sessions_source

ON user_sessions(launch_source, started_at);

-- RLS: users see only their own sessions

ALTER TABLE user_sessions ENABLE ROW LEVEL SECURITY;

CREATE POLICY "own_sessions" ON user_sessions

USING (user_id = auth.uid());

-- Analytics views (used by AdminAnalytics.tsx)

CREATE OR REPLACE VIEW session_daily_summary AS

SELECT

date_trunc('day', started_at) AS day,

COUNT(*) AS total_sessions,

COUNT(*) FILTER (WHERE recipes_cooked > 0) AS active_sessions,

AVG(EXTRACT(EPOCH FROM (last_heartbeat_at - started_at)))::INT

AS avg_active_seconds,

COUNT(*) FILTER (WHERE launch_source = 'standalone_pwa') AS pwa_sessions,

COUNT(*) FILTER (WHERE launch_source = 'browser_tab') AS browser_sessions

FROM user_sessions

WHERE started_at >= NOW() - INTERVAL '30 days'

GROUP BY 1 ORDER BY 1 DESC;

-- pg_cron: orphan cleanup every 5 minutes

SELECT cron.schedule(

'yg-session-cleanup',

'*/5 * * * *',

$$UPDATE user_sessions SET is_active = FALSE

WHERE is_active = TRUE

AND last_heartbeat_at < NOW() - INTERVAL '5 minutes'$$

);

-- pg_cron: 90-day GDPR purge (runs daily at 03:00 UTC)

SELECT cron.schedule(

'yg-session-gdpr-purge',

'0 3 * * *',

$$DELETE FROM user_sessions

WHERE started_at < NOW() - INTERVAL '90 days'$$

);

-- Verify

SELECT table_name FROM information_schema.tables

WHERE table_name = 'user_sessions';

-- Expected: 1 row returned

⚠ If you see 'cron.schedule function not found', pg_cron is not enabled on your Supabase plan. Enable it under Dashboard → Database → Extensions → pg_cron. The table and views still work without it — you just need to add the cleanup cron later.

# Step 2 — Lovable Prompt: Session Manager + Phantom Guard

ℹ Paste this entire prompt into Lovable as one message. Do not split it. Lovable will create one new file and modify one existing file.

This step is the core fix. It eliminates phantom sessions and starts recording real user sessions into the user_sessions table.

## Files affected

- NEW: src/lib/sessionManager.ts

- MODIFIED: src/contexts/AuthContext.tsx

- MODIFIED: public/manifest.json

— Lovable Prompt START — copy everything below this line —

I need you to implement session tracking for Yaya Gemma that filters

phantom sessions and records real user engagement. Do exactly the

following — do not deviate, do not add extra features.

=== TASK 1: Create src/lib/sessionManager.ts ===

Create this file with the following exact content:

import { supabase } from '@/integrations/supabase/client';

// Returns 'standalone_pwa' | 'standalone_ios' | 'browser_tab'

export function getLaunchSource(): string {

const params = new URLSearchParams(window.location.search);

if (params.get('utm_medium') === 'standalone') return 'standalone_pwa';

if (window.matchMedia('(display-mode: standalone)').matches)

return 'standalone_pwa';

if ((navigator as any).standalone === true) return 'standalone_ios';

return 'browser_tab';

}

// Returns true only for genuine user-visible app opens

export function isRealSessionStart(): boolean {

if (document.visibilityState !== 'visible') return false;

if ((document as any).wasDiscarded === true) return false;

return true;

}

let sessionId: string | null = null;

let heartbeatTimer: ReturnType<typeof setInterval> | null = null;

export async function startSession(userId: string): Promise<void> {

if (sessionId) return; // already running

try {

const { data, error } = await supabase

.from('user_sessions')

.insert({

user_id: userId,

launch_source: getLaunchSource(),

})

.select('id')

.single();

if (error) throw error;

sessionId = data.id;

startHeartbeat();

// Update last_app_open on profiles

await supabase.from('profiles').update(

{ last_app_open: new Date().toISOString() }

).eq('id', userId);

} catch (e) {

console.warn('[SessionManager] startSession failed:', e);

}

}

export async function trackEvent(

eventName: string,

payload?: Record<string, unknown>

): Promise<void> {

if (!sessionId) return;

try {

const event = { event: eventName, ts: Date.now(), ...payload };

await supabase.rpc('append_session_event', {

p_session_id: sessionId,

p_event: event,

p_event_name: eventName,

});

} catch (e) {

console.warn('[SessionManager] trackEvent failed silently:', e);

}

}

function startHeartbeat(): void {

if (heartbeatTimer) clearInterval(heartbeatTimer);

heartbeatTimer = setInterval(async () => {

if (document.visibilityState !== 'visible' || !sessionId) return;

await supabase

.from('user_sessions')

.update({ last_heartbeat_at: new Date().toISOString() })

.eq('id', sessionId);

}, 30000); // 30s heartbeat

}

function stopHeartbeat(): void {

if (heartbeatTimer) clearInterval(heartbeatTimer);

heartbeatTimer = null;

}

// Call on visibilitychange

export function handleVisibilityChange(userId: string): void {

if (document.visibilityState === 'visible') {

if (!sessionId) startSession(userId);

else startHeartbeat();

} else {

stopHeartbeat();

}

}

// Call on beforeunload

export function endSession(): void {

stopHeartbeat();

if (!sessionId) return;

// sendBeacon survives page unload

const url = `${import.meta.env.VITE_SUPABASE_URL}/rest/v1/user_sessions

?id=eq.${sessionId}`;

navigator.sendBeacon(url,

JSON.stringify({ is_active: false }),

);

sessionId = null;

}

=== TASK 2: Modify src/contexts/AuthContext.tsx ===

At the top of the file, add these imports after existing imports:

import {

startSession,

handleVisibilityChange,

endSession,

isRealSessionStart,

} from '@/lib/sessionManager';

Inside the useEffect that contains supabase.auth.onAuthStateChange,

find the handler for SIGNED_IN event and wrap it with guards:

// BEFORE (find this pattern):

if (event === 'SIGNED_IN') {

// ... existing code ...

}

// AFTER (replace with this):

if (event === 'SIGNED_IN') {

// ... existing code unchanged ...

// Session tracking: only count real user-visible opens

if (isRealSessionStart() && session?.user?.id) {

startSession(session.user.id);

}

}

// Add this line to SKIP token refresh events entirely:

if (event === 'TOKEN_REFRESHED') {

return; // never count token refresh as a session

}

After the onAuthStateChange subscription, inside the same useEffect,

add these lifecycle listeners:

const onVisibility = () => {

if (session?.user?.id) handleVisibilityChange(session.user.id);

};

document.addEventListener('visibilitychange', onVisibility);

window.addEventListener('beforeunload', endSession);

return () => {

// ... existing cleanup ...

document.removeEventListener('visibilitychange', onVisibility);

window.removeEventListener('beforeunload', endSession);

};

=== TASK 3: Update public/manifest.json ===

Find the start_url property and update it to:

"start_url": "/?utm_source=pwa&utm_medium=standalone"

=== TASK 4: Add Supabase RPC for event appending ===

In the Supabase SQL Editor, run this SQL to create the RPC

that sessionManager.ts calls:

CREATE OR REPLACE FUNCTION append_session_event(

p_session_id UUID,

p_event JSONB,

p_event_name TEXT

) RETURNS VOID AS $$

BEGIN

UPDATE user_sessions SET

feature_events = feature_events || p_event,

last_heartbeat_at = NOW(),

recipes_viewed = CASE WHEN p_event_name = 'recipe_viewed'

THEN recipes_viewed + 1 ELSE recipes_viewed END,

recipes_cooked = CASE WHEN p_event_name = 'recipe_cooked'

THEN recipes_cooked + 1 ELSE recipes_cooked END,

items_scanned = CASE WHEN p_event_name = 'item_scanned'

THEN items_scanned + 1 ELSE items_scanned END

WHERE id = p_session_id;

END;

$$ LANGUAGE plpgsql SECURITY DEFINER;

=== END OF STEP 2 PROMPT ===

After making all changes, run the existing test suite. No new tests

are required for this step — session writes are fire-and-forget.

— Lovable Prompt END —

⚠ Watch out: Lovable may try to import supabase from a different path than '@/integrations/supabase/client'. Check your existing codebase import pattern and adjust the import line in TASK 1 to match exactly.

# Step 3 — Lovable Prompt: Feature Event Instrumentation

ℹ Run this as a second Lovable message after Step 2 is confirmed working. This adds the 6 trackEvent() calls across existing components.

## Files modified

- CookNowOverlay.tsx — recipe_cooked + first_cook_completed events

- Onboarding.tsx — onboarding_completed event

- AddItem.tsx — item_scanned event

- Recipes.tsx — recipe_viewed event

- UnlockModal.tsx — paywall_hit event

- InstallPrompt.tsx — pwa_install_prompt + pwa_installed events

— Lovable Prompt START — copy everything below this line —

Add feature event tracking to 6 existing components.

Import trackEvent from '@/lib/sessionManager' in each file.

Do not change any existing logic — only add trackEvent() calls.

=== CookNowOverlay.tsx ===

Find the function called when user taps 'I cooked this'

(likely onComplete, handleFinish, or similar — where

increment_recipes_cooked is called).

Add AFTER the existing increment_recipes_cooked call:

import { trackEvent } from '@/lib/sessionManager';

// Inside the cook completion handler:

await trackEvent('recipe_cooked', { recipe_id: recipe?.id });

if (profile?.total_recipes_cooked === 0) {

// This is their very first cook — activation event

await trackEvent('first_cook_completed', { recipe_id: recipe?.id });

}

=== Onboarding.tsx ===

Find where onboarding_completed is set to true in the profile.

Add immediately after that supabase update call:

await trackEvent('onboarding_completed');

=== AddItem.tsx ===

Find the success handler after items are confirmed and saved to pantry

(the function that runs after parse-inventory resolves successfully).

Add:

await trackEvent('item_scanned', { mode: currentMode });

// currentMode = 'manual' | 'barcode' | 'photo' | 'receipt'

=== Recipes.tsx ===

Find the handler when a recipe card is expanded or tapped to view detail.

Add:

trackEvent('recipe_viewed', { recipe_id: recipe.id }); // no await needed

=== UnlockModal.tsx ===

Find the useEffect or the component mount logic (or wherever the modal

becomes visible). Add on mount:

useEffect(() => {

trackEvent('paywall_hit', { trigger: triggerSource });

// triggerSource = whatever prop identifies which feature triggered the modal

}, []);

=== InstallPrompt.tsx ===

Find the beforeinstallprompt event handler. Add:

trackEvent('pwa_install_prompt');

Find the appinstalled event handler (or the iOS 'Add to Home Screen'

confirmation). Add:

trackEvent('pwa_installed');

=== END OF STEP 3 PROMPT ===

— Lovable Prompt END —

⚠ Watch out: total_recipes_cooked check for first_cook_completed — read the value BEFORE the increment call, not after. If CookNowOverlay reads total_recipes_cooked from the profile context, the check profile?.total_recipes_cooked === 0 is correct. If it reads from a local count, adjust accordingly.

# Step 4 — Lovable Prompt: Admin Analytics Tab

ℹ This adds a new 'Analytics' tab to your existing Admin panel. It shows the KPIs you need to see in-app. Run this after Steps 2 and 3 are confirmed working.

## Files affected

- NEW: src/components/admin/AdminAnalytics.tsx

- MODIFIED: src/pages/Admin.tsx — add the Analytics tab

— Lovable Prompt START — copy everything below this line —

Add an Analytics tab to the Admin panel. This requires creating one

new component and modifying Admin.tsx to include it.

=== TASK 1: Create src/components/admin/AdminAnalytics.tsx ===

Create a component that displays session and engagement KPIs.

Use the existing shadcn/ui Card, Table, and Badge components.

Follow the same visual style as AdminCRM.tsx.

The component should have 3 sections:

SECTION A — Summary cards (4 metric cards in a grid):

1. Total real sessions (last 7 days)

Query: SELECT COUNT(*) FROM user_sessions

WHERE started_at >= NOW() - INTERVAL '7 days'

2. Active session rate (last 7 days)

Query: sessions with recipes_cooked > 0 OR items_scanned > 0

divided by total sessions, shown as percentage

3. PWA install rate

Query: sessions WHERE launch_source = 'standalone_pwa'

divided by total sessions, as percentage

4. Avg active duration (seconds, formatted as mm:ss)

Query: AVG(EXTRACT(EPOCH FROM (last_heartbeat_at - started_at)))

WHERE recipes_cooked > 0 (active sessions only)

SECTION B — Activation funnel (a simple stat list):

1. Total users: SELECT COUNT(*) FROM profiles

2. Activated users (cooked at least once):

SELECT COUNT(*) FROM profiles

WHERE activation_recipe_at IS NOT NULL

3. Activation rate: activated / total as %

4. D7 high-LTV users:

Users with >= 3 cooks in first 7 days after signup

(reuse the existing LTV cohort query from communication strategy)

SECTION C — Last 7 days session table:

Columns: Date | Sessions | Active Sessions | Active Rate | PWA % | Avg Duration

Query: FROM session_daily_summary (the view created in Step 1)

Show last 7 rows, most recent first

Format avg_active_seconds as mm:ss

All queries should use supabase.from() or supabase.rpc().

Wrap all queries in try/catch. Show a loading spinner while fetching.

Show 'No data yet' empty state if queries return 0 rows.

Add a 'Refresh' button that re-fetches all queries.

=== TASK 2: Modify src/pages/Admin.tsx ===

Find the tab list that contains 'CRM', 'Promo Codes', 'Bug Reports',

'Email Log'. Add a new tab 'Analytics' at the BEGINNING of the list.

Add the corresponding tab content panel that renders:

<AdminAnalytics />

Import AdminAnalytics at the top of Admin.tsx.

The Analytics tab should be the DEFAULT selected tab when Admin.tsx

first loads. Update the defaultValue or initial state of the tabs

component to select 'analytics' by default.

=== END OF STEP 4 PROMPT ===

— Lovable Prompt END —

⚠ If Lovable cannot find the session_daily_summary view (from Step 1), fall back to inline queries in AdminAnalytics.tsx — the SQL is identical, just move it inline. The view is a convenience, not a hard dependency.

# Step 5 — Validation Checklist (Your Job)

ℹ Run this checklist manually after all 4 Lovable steps are deployed to staging. Do not skip — this confirms the phantom session fix is working.

## Test A: Phantom Session Filter

- Open the app in a browser tab. Note the session count in Admin → Analytics.

- Leave the tab open and lock your screen for 5 minutes.

- Unlock and check Admin → Analytics. Session count should NOT have increased.

- Now actively open the app (new tab or home screen). Count should increase by exactly 1.

## Test B: PWA Launch Source

- Install the app to home screen (if not already).

- Open the app from the home screen icon.

- In Admin → Analytics, verify the new session shows launch_source = 'standalone_pwa'.

- Open the same app in a browser tab. Verify that session shows 'browser_tab'.

## Test C: Feature Events

- Start a new session. Add one pantry item. Check Supabase → user_sessions → feature_events column. Should contain an item_scanned event.

- View a recipe. feature_events should contain recipe_viewed.

- Complete a cook via CookNowOverlay. recipes_cooked column should increment by 1.

- If it's your first cook ever: feature_events should contain first_cook_completed.

## Test D: Heartbeat

- Start a session. Open Supabase table editor on user_sessions. Watch last_heartbeat_at.

- Every 30 seconds, the value should update automatically while the tab is visible.

- Switch to another browser tab. Heartbeat should STOP updating.

- Come back to the app tab. Heartbeat should RESUME.

## Test E: Analytics Dashboard

- Navigate to Admin → Analytics. Confirm it loads without errors.

- Total real sessions > 0 (from your test sessions above).

- Active session rate shows a percentage (not NaN or 0%).

- The last 7 days table shows at least today's row.

## Supabase Verification Queries

Run these in Supabase SQL Editor to confirm data quality:

-- 1. Check sessions are being created (expect > 0 after testing)

SELECT COUNT(*) FROM user_sessions;

-- 2. Confirm no TOKEN_REFRESHED sessions (phantom guard working)

-- Sessions < 2 seconds duration = likely phantom — should be 0

SELECT COUNT(*) FROM user_sessions

WHERE EXTRACT(EPOCH FROM (last_heartbeat_at - started_at)) < 2;

-- 3. Check launch source distribution

SELECT launch_source, COUNT(*) FROM user_sessions GROUP BY 1;

-- 4. Check feature events are populating

SELECT id, recipes_cooked, items_scanned, jsonb_array_length(feature_events)

FROM user_sessions ORDER BY started_at DESC LIMIT 10;

-- 5. Confirm cron jobs are registered

SELECT jobname, schedule, active FROM cron.job

WHERE jobname LIKE 'yg-%';

-- Expected: yg-session-cleanup and yg-session-gdpr-purge in results

# Troubleshooting Guide

| Symptom | Likely Cause | Fix |
| --- | --- | --- |
| Session count still inflated after deploy | TOKEN_REFRESHED guard not applied — check AuthContext.tsx edit was saved | Re-apply TASK 2 in Step 2. Confirm the TOKEN_REFRESHED early return is present. |
| feature_events always empty | append_session_event RPC not created or not found | Re-run TASK 4 SQL from Step 2 in Supabase SQL Editor. Check RPC exists under Database → Functions. |
| Admin Analytics tab throws error | session_daily_summary view not found | Re-run Step 1 SQL. Or replace the view reference with inline SQL in AdminAnalytics.tsx. |
| launch_source always 'browser_tab' | manifest.json not updated or PWA not reinstalled | Update manifest.json, clear PWA cache, reinstall to home screen. Confirm utm_medium=standalone in URL on PWA open. |
| heartbeat stops updating | setInterval reference lost or visibilitychange not re-starting it | Check handleVisibilityChange is wired to the event listener in AuthContext. Add console.log to confirm it fires. |
| RLS policy blocks admin queries in AdminAnalytics | Admin queries run as authenticated user, not service role | AdminAnalytics queries should use supabase with the admin client or a SECURITY DEFINER RPC. Ask Lovable to wrap analytics queries in an RPC with SECURITY DEFINER. |

product | technical | session_tracking_execution | 260601

Yaya Gemma  ·  Confidential  ·  Internal Use Only  ·  June 2026